Technical Comparison: Blazor vs Razor for AngularJS Migration

Current Implementation Analysis

Task Card Issues in Current Razor Implementation

CSS Grid Conflicts: Fixed width constraints require explicit styling to prevent expansion

Icon Rendering: FontAwesome icons need hardcoding due to lack of dynamic binding

Status Updates: Require full page reloads or complex JavaScript for reactivity

State Management: Manual DOM manipulation for status changes and progress updates

Blazor vs Razor Comparison

1. Task Card Component Management

2. Hybrid Compatibility Assessment

✅ .NET 8 Project Supports Blazor Integration:

Current Program.cs can be extended with Blazor services

Existing MVC controllers can coexist with Blazor components

Entity Framework context is already configured and shareable

4. Migration Path Analysis

Option A: Pure Razor (Current Path)

Pros:

Minimal architectural changes

Leverages existing MVC knowledge

Faster initial migration

Cons:

Requires complex JavaScript for reactivity

Manual DOM manipulation for status updates

CSS grid issues persist

No real-time updates without SignalR + custom JS

Option B: Hybrid Blazor Components

Pros:

Component-based architecture (like Angular)

Automatic state management and re-rendering

Clean separation of concerns

Real-time updates with SignalR integration

CSS scoping eliminates grid conflicts

Cons:

Learning curve for Blazor

Mixed rendering models (Server + Client)

Slightly more complex initial setup

5. Recommended Hybrid Implementation Strategy

Phase 1: Blazor Components for Interactive Elements

Convert _TaskCardPartial.cshtml to TaskCard.razor

Convert _EtapaAccordionPartial.cshtml to EtapaAccordion.razor

Keep existing MVC controllers and views

Phase 2: Real-time Updates

Add SignalR for status change notifications

Implement automatic card updates without page reloads

Phase 3: Progressive Enhancement

Gradually convert other interactive components

Maintain MVC for non-interactive pages (Login, Escolher Obra)

Recommendation

Adopt the Hybrid Blazor Approach for the following reasons:

- Solves Current Issues: Eliminates CSS grid conflicts and icon rendering problems

- Angular-like Development: Component-based architecture familiar to Angular developers

- Future-Proof: Modern .NET approach with better long-term support

- Incremental Migration: Can implement gradually without disrupting existing functionality

- Real-time Capabilities: Built-in support for reactive updates

The hybrid approach provides the best balance between migration effort and long-term maintainability, while solving the current task card width and icon issues more elegantly than pure Razor.