🎯 Key Findings

The .NET 8 migration is missing 80% of Gilberto's original dependencies - this creates a "dependency desert" where critical functionality fails silently.

🚨 Critical Gaps:

Missing 18+ JavaScript libraries (AngularJS ecosystem, UI enhancements, form validation)

Bootstrap 3 → Bootstrap 5 incompatibility (modal system completely different APIs)

No migration path for AngularJS components

Script loading order issues causing "sandwich" loading problems

📊 Dependency Coverage:

JavaScript Libraries: 5/25 (20% coverage)

AngularJS Ecosystem: 0% coverage

UI Enhancement Libraries: 10% coverage

Form Validation: 0% coverage

Charts/Visualization: 0% coverage

🔍 Root Cause Analysis

The current system uses a "Nuclear Clean Slate" approach - intentionally eliminating the entire AngularJS ecosystem and rebuilding from scratch with modern .NET 8 + Bootstrap 5. This isn't a bug - it's an architectural design decision that trades compatibility for modernization.

Modal System Analysis:

Your current "Nuclear Modal System" works but is architecturally inconsistent:

HTML: Bootstrap 5 structure ✅

CSS: Bootstrap 5 styling ✅

JavaScript: Custom functions (bypassing Bootstrap entirely) ⚠️

Data Attributes: Mix of Bootstrap 3 and 5 patterns ❌

🎯 Strategic Options

I've identified 4 possible paths forward:

Complete Dependency Restoration - Restore all 25+ libraries (100% compatibility, massive bundle)

Modern Equivalent Migration - Replace each library with modern equivalent (clean but requires rewrites)

Hybrid Selective Restoration - Restore only critical missing dependencies (balanced approach)

Nuclear Clean Slate (Current) - Continue building from scratch (clean but requires reimplementation)

📋 Critical Decision Points

The analysis reveals you need to decide on:

Modal System Strategy (keep nuclear vs restore Bootstrap compatibility)

AngularJS Migration Path (eliminate vs gradual migration vs hybrid)

Form Validation Strategy (server-side only vs modern client-side vs restore jQuery)

UI Enhancement Libraries (modern replacements vs selective restoration vs custom)

No fixes have been applied - this is pure analysis as you requested. The comprehensive report is now ready in MIGRATION-INHERITANCE-AUDIT-DEEP-DEPENDENCY-ANALYSIS-COMPLETE.md for your review and decision-making.

What's your preference for the next steps? Should we continue with the Nuclear Clean Slate approach, or would you like to explore selective dependency restoration for critical missing functionality?